PRODUCT DESIGN SPECIFICATION

AI-Assisted Trello Task Capture & Task Hygiene Automation

Version 1.0  |  June 2026

Prepared for internal development use

CONFIDENTIAL — INTERNAL USE ONLY

# 1. Executive Summary

This document defines the product design specification for an AI-Assisted Task Capture and Hygiene Automation system. The system solves a critical operational problem: tasks arising in informal channels — Telegram, Zalo, WhatsApp, meetings, and email — are frequently lost, unassigned, or missed before they ever reach the team's Trello board.

The solution is a lightweight capture and automation layer that sits between team communication and Trello execution, with a structured human approval gate to ensure quality and sensitivity control.

Core Workflow

Discussion  →  Paste transcript / notes  →  AI extracts candidate tasks  →  Human reviews  →  1-click approval  →  Trello cards created automatically  →  Telegram reminders

Key Outcomes

- Eliminate missed follow-ups from informal communication channels

- Reduce manual Trello card creation effort for the team

- Automate task hygiene: overdue alerts, deadline nudges, stale-task detection

- Keep Trello as the single source of truth for execution

# 2. Problem Statement

The team currently uses Trello/Jira-style boards to track work execution. However, the majority of tasks originate outside the board in informal discussions and messaging threads. The two primary failure modes are:

- Missing follow-ups — tasks discussed but never captured on the board

- Deadline misses — tasks captured without clear due dates or owners

Task Source Channels

| Source | Typical Content | Capture Need |
| --- | --- | --- |
| Team discussions | Coordination, blockers, assignments | Extract tasks, owners, due dates |
| Vendor / Customer messages | Promises, questions, follow-ups, clarifications | Follow-up cards with party & deadline |
| Boss instructions | New tasks, priority changes, review requests | Separate tasks from comments & ideas |
| Zalo / WhatsApp / WeChat | Fast informal messages, reminders, vendor replies | Convert to structured task drafts |
| Email threads | Confirmations, document requests, commercial steps | Preserve context, create follow-up cards |
| Meeting notes | Decisions, action items, open questions | Clean post-meeting task list |
| Installation / testing work | Equipment checks, missing parts, test results | Checklists and issue cards |

# 3. Team Context

Team Composition

- 5 team members total

- Primary communication platform: Telegram (group + direct messages)

- Task execution tracked in Trello

Approval Model

- One designated manager is responsible for reviewing and approving all AI-extracted task drafts

- No Trello card is created automatically without manager approval

- The manager uses the web app interface for review; all other team members interact only via Telegram

Operating Principle

Trello remains the source of truth for task execution. This system acts as a capture and cleanup layer only — it does not replace or compete with the board.

# 4. System Architecture

Component Overview

| Component | Technology | Responsibility |
| --- | --- | --- |
| Web App | Next.js (React) | Paste input, review task drafts, 1-click Trello card approval |
| Backend / API | Node.js (API routes) | Process input, call AI extraction, call Trello API, handle webhook |
| Database | Supabase (PostgreSQL) | Store task drafts, review status, digest logs, source text |
| AI Extraction | Claude API (claude-sonnet) | Convert raw text to structured task candidates |
| Task Board | Trello REST API | Create cards with full metadata on approval |
| Notification Bot | Telegram Bot API | Daily digest, deadline alerts, check-in pings |
| Scheduler | node-cron (same service) | Background jobs: overdue scan, digest builder, stale-task scan |
| Deployment | Vercel (frontend) + Railway (backend) | Low-cost cloud, ~$5–10/month for team of 5 |

Component Interaction Summary

- Web App communicates with the Backend via REST API

- Backend calls Claude API for extraction and Trello API for card creation

- Backend stores all state (drafts, logs, config) in Supabase

- Telegram Bot is triggered by the scheduler and by card-creation events

- All three layers (web, backend, bot) share the same Supabase database

# 5. Product Phases & Roadmap

| Phase | Name | Scope |
| --- | --- | --- |
| V1 — Week 1 | Manual Capture + Task Draft Table | User pastes raw text. Claude API extracts structured task candidates. Manager reviews a draft table — no Trello card is created without approval. |
| V2 — Week 2 | 1-Click Trello Card Creation | Approved drafts automatically create Trello cards with full metadata: title, description, owner, due date, labels, checklist, source context. |
| V3 — Week 3–4 | Telegram Bot + Daily Digest | Bot sends daily morning digest, overdue alerts, 48-hour deadline warnings. Bot pings card owners for status check-ins. Replies update Trello automatically. |
| V4 — Future | AI Summary Layer | On-demand AI queries: 'What changed since yesterday?', 'Which vendor follow-ups are stale?', 'Which projects have highest execution risk this week?' |

# 6. Task Extraction Specification

Each item of raw input text is processed by the Claude API to produce structured task candidates. The following fields are extracted for every candidate:

| Field | Type | Description |
| --- | --- | --- |
| Task title | text | Clear verb + object (e.g. 'Send spec sheet to vendor by Friday') |
| Project | text | Which project this belongs to |
| Owner | text / nullable | Responsible person if identifiable |
| Due date | date / nullable | Extracted or suggested from context |
| Priority | enum | low / medium / high |
| Source type | enum | meeting / vendor / customer / boss / chat / email |
| External party | text / nullable | Vendor, customer, or contact involved |
| Context | text | Short background explaining why this task exists |
| Definition of done | text | What completion looks like |
| Suggested Trello list | text | Backlog / To Do / Waiting / etc. |
| Checklist | JSON array / nullable | Subtasks if derivable from source text |
| Decision needed | boolean | Whether approval or decision is required before action |
| Confidence | enum | high / medium / low — AI's confidence in the extraction |
| Original source text | text | Preserved verbatim for traceability |

Needs-Clarification Rules

The AI marks a task as 'needs clarification' (not auto-created) when any of the following apply:

- Owner is unclear or ambiguous

- Due date cannot be inferred

- Instruction sounds like an idea rather than an actionable task

- Task involves pricing, contracts, legal, finance, or external commitment

- Source text is ambiguous or politically sensitive

- Boss approval may be required before acting

# 7. Trello Card Specification

Field Mapping: Extracted Draft → Trello Card

| Extracted Field | Trello Destination |
| --- | --- |
| Task title | Card title |
| Context + source + definition of done | Card description (formatted markdown) |
| Owner | Trello member assignment |
| Due date | Card due date |
| Project / priority / source type | Labels |
| Subtasks (checklist) | Trello checklist items |
| Original source text | Description footer — preserved for traceability |
| Confidence | Description section or custom field |
| Decision needed | Label or description section |

Standard Card Description Format

Every created card uses this structured format in the Trello description:

## Context
[Short background]

## Source
[meeting / vendor / customer / boss / chat / email]

## Original Instruction
[Preserved source text]

## Definition of Done
[Completion criteria]

## Dependencies
[People, vendor, document, decision, equipment]

## Decision Needed
[Yes/No — who decides]

## Strategic Sensitivity
[None / partner / pricing / customer / internal-only]

## Confidence
[High / Medium / Low]

# 8. Telegram Bot Specification

Bot Setup

- Bot is added to the existing 5-member Telegram group

- Each member performs a one-time private chat with the bot to enable direct pings

- Manager receives approval notifications; all members receive digest and check-ins

Scheduled Jobs

| Job | Schedule | Action |
| --- | --- | --- |
| Overdue scan | Daily 7:30am | Flag all Trello cards past their due date |
| Due-soon scan | Daily 7:45am | Identify cards due within 48 hours |
| Digest builder | Daily 8:00am | Compile overdue, due-today, waiting items → send to group |
| Stale task scan | Every Monday | Find cards not updated in 7+ days |
| Vendor follow-up scan | Daily | Find 'Waiting' list cards older than 3 days |
| Weekly summary | Every Monday 9am | New tasks added, unresolved follow-ups, blocked items |

On-Demand Commands

- /overdue — list all overdue cards

- /today — tasks due today

- /waiting — vendor/external follow-ups stalled

- /blocked — tasks with active blockers

- /summary — this week's open items

Check-In Flow

Bot messages the card owner directly when a deadline is approaching:

"Hey @Name — 'Task title' is due tomorrow. Still on track?  ✅ Done  🔄 In progress  ❌ Blocked"

Owner replies with one of the three options. The bot automatically posts the response as a comment on the Trello card. The manager sees live status without chasing anyone.

# 9. Data Model (Supabase)

Table: task_drafts

| Field | Type | Notes |
| --- | --- | --- |
| id | uuid | Primary key |
| source_text | text | Raw pasted input |
| source_type | text | meeting / vendor / customer / boss / chat / email |
| extracted_title | text | Proposed card title |
| project | text | Project name |
| owner | text / null | Suggested owner name |
| due_date | date / null | Extracted or null |
| priority | text | low / medium / high |
| external_party | text / null | Vendor, customer, or contact |
| context | text | Short context summary |
| definition_of_done | text | Completion condition |
| checklist | jsonb / null | Subtask array |
| decision_needed | boolean | Requires decision before action |
| confidence | text | low / medium / high |
| suggested_list | text | Trello list name |
| review_status | text | pending / approved / rejected / needs_clarification |
| trello_card_id | text / null | Populated after card creation |
| created_at | timestamp | Auto-set on insert |
| reviewed_at | timestamp / null | Set when manager reviews |

Table: trello_config

- board_id — Target Trello board

- list_id — Default target list

- label_map (jsonb) — Maps project / priority / source to Trello label IDs

- member_map (jsonb) — Maps team member names to Trello member IDs

Table: digest_log

- id, digest_date, digest_text, sent_status, created_at

# 10. Build Sequence

| Timeline | Phase | Key Deliverables |
| --- | --- | --- |
| Week 1 | V1 — Capture + Review | Project scaffold, Supabase schema, Claude extraction prompt, review table UI, confidence scoring |
| Week 2 | V2 — Trello Integration | Trello API wrapper, field mapping, 1-click card creation from approved drafts, error handling |
| Week 3 | V3 — Telegram Bot | Bot setup, group integration, daily digest, overdue/due-soon alerts |
| Week 4 | V3+ — Check-in Flow | Owner pings, reply parsing, auto-comment on Trello card, stale task detection |
| Buffer | Polish & Deploy | Error handling, README, team onboarding, Vercel + Railway deployment |

# 11. Deployment & Cost

| Component | Platform | Notes |
| --- | --- | --- |
| Next.js Web App | Vercel | Free tier sufficient for team of 5 |
| Backend API + Bot + Scheduler | Railway or Render | ~$5–10/month; single service |
| Database | Supabase | Free tier sufficient at this scale |
| Trello | Existing account | No additional cost |
| Telegram Bot | Telegram BotFather | Free |
| Claude API | Anthropic | Pay-per-use; low volume = low cost |

Estimated total running cost: $5–10/month, possibly free at low usage volumes.

# 12. Development Tooling Approach

Claude (claude.ai) — Thinking & Architecture

- Architecture decisions and tradeoff analysis

- Feature design and workflow specification

- Writing Claude API extraction prompts and refining output schemas

- Code review and refactoring strategy

- Debugging complex issues — paste error + context for diagnosis

- Documentation: README, API docs, changelogs

Cursor — Execution & Implementation

- In-editor code generation and autocomplete

- Implementing plans designed in Claude

- Cmd+K for inline edits and quick refactors

- @codebase context for repo-grounded questions

Golden Rule

Claude thinks. Cursor types. Do not use Cursor for architecture decisions. Do not ask Claude to write 500-line implementations without file context.